## Slide 1: CVA6 Project Launch (PL gate)
Jérôme, Thales
Technical WG, 2020-01-25

## Slide 2: Introduction
Preliminary Project Launch (PPL gate) approved on 2020-09-28
  core-v-docs/CVA6 preliminary project proposal.md at master · openhwgroup/core-v-docs · GitHub
Time to have our Project Launch (PL):
  Resources joining Thales and OpenHW staff
  More OpenHW bandwidth after CV32E40P RTL freeze
This PL presentation:
  Additional details that complete the PPL document
  Switched to slides for more visual content

## Slide 3: Main evolutions (vs. PPL)
Spun-off projects:
  LLVM support
    Can be run in a standalone fashion as CVA6 sticks to RISC-V ISA
  Core-v-verif
    Common environment for future CORE-V cores
Features
  Considering the addition of a coprocessor interface
    To be standardized among CORE-V cores
    FPU could connect to this interface but would presumably be kept internal (and optional) for performance
  Added RVFI interface

## Slide 4: Documentation
Clarified document structure
  Document names can evolve
  Main documents below
Core:
  Specification
    Identifies features agreed upon
    “What” defined as requirements with identifiers
    Main input for design and verification work
    Some sections can be short (references to RISC-V ISA, AXI specs…)
    Best example: Open Bus Interface
  Users’ guide
    Includes the specification
    For CVA6 integrators and users: HW, SW, ASIC, FPGA… viewpoints
    Need it soon enough
  Design document
    Explains the “How”: design choices…
    Not prescriptive, written during or after the design. Useful for next projects.
    Best example: ARIANE pipeline
Verification
  Verification Environment Specification
    User-manual for the verification environment (testbenches, testcases, verification components, etc.)
    Description of the testbench structure and theory of operation.
    Best examples: lowRISC IBEX Documentation and the core-v-verif Verification Strategy.
  Design Verification Plan
    DVplan, Verification Plan, Vplan: same meaning
    Feature-by-feature listing of the Device Under Test
      and a description of how it will be verified
      and how we know when it is verified (coverage).
    Examples in: https://github.com/openhwgroup/core-v-docs/tree/master/verif/CV32E40P/SimulationVerificationPlan
Input to
Input to

## Slide 5: Verification
Two verification environments supported:
  “Reference” environment with Imperas ISS, UVM step and compare…
  “Alternative” “sustainable” open-source environment with Spike ISS and Verilator support
Current gap:
  CV64A6 verified in Travis environment (ETHZ legacy)
  CV32A6 verified in Thales-originated bench (https://github.com/openhwgroup/core-v-verif/tree/master/cva6
  Delays for commits
  Commit to “legacy” CV64A6 sometimes break CV32A6
  Some 2020 commits have introduced significant CoreMark decrease
Priority: set up a joint testbench/CI/commit process
  Mike has already started 

## Slide 6: Resources and tasks
Thales TRT in 2021
  Jérome: CVA6 TPL, coordinate specification
  Sébastien:
    Add Sv32 support (CV32A6), port to Genesys2, support Linux on CV32A6
    FPGA frequency/resources optimizations
  Emeric (part time): make WT cache more robust, add a few features
Thales India: recent hires of senior engineers
  Pranay: add FPU support to CV32A6, investigate modularity, FPU optimization for FPGA
  Ranjan (expected e/o March): verification
  Anjali: toolchain, Linux in cooperation with Sébastien
Thales INVIA:
  Fix CV32A6 bugs
  Coprocessor interface
  CVA6 LLVM
  Help transition from CV32A6 testbench
OpenHW staff
  Mike:
    Coordinate verification
    Verification environment specification
    Started working on testbench
  Gianmarco: MEng and PhD student
    Focus on design
    First steps could be on documentation
    Contribution yet to decide
      Maybe performance/resource optimization for ASIC&FPGA
  Florian:
    ?
Other members?
More verification resources wanted!

## Slide 7: Master planning
1Q21
2Q21
3Q21
4Q21
1Q22
2Q22
3Q22
4Q22
specification
v0
anticipation (Sv32…)
Vplan
v0
design
vfinal
Some features (e.g. RV32I)
All features
Vplan-driven verification (simulation
Freeze
Set up joint verification environment and CI
Set up alternate environment
Verif. Env. Spec
RTL
legacy
Design document
CV32A6 on Genesys2
Linux on CV32A6
Tools and compilers (to be planned)
Focus on some critical and short term tasks. Detailed planning with all tasks (as in PPL) deferred to PPA gate.
Actual duration will depend on the available resources.
Users’ guide
PPA

## Slide 8: Coordination until the PPA gate
CVA6 meetings every 2 weeks
  Cross-TG: Specification, verification
  Participants:
    CVA6 contributors, including involved OpenHW staff
    OpenHW chairs and members welcome
Dedicated technical meetings when needed
Reporting to task groups and TWG (short)

## Slide 9
Thank you!