## Slide 1: Verification Task Group May 6, 2021
Steve Richmond steve.richmond@silabs.com
Robert Chu robertchu@futurewei.com
Mike Thompson mike@openhwgroup.org

## Slide 2: Outline
Administration
RVFI/RVVI Update
Open-source ISS Update
OBI Memory UVM Agent
Verification Plan Restructuring
Next-Gen Coverage Model Update
Open Issues

## Slide 3: Administration
Reminder that attendance will be taken at all meetings
  Attendance ensures voting eligibility per OpenHW bylaws
Active project engagement – please reach out to get involved
  CVA6 (Jerome Quevremont/Mike Thompson)
  Force ISG (Robert Chu)
  CV32E40P_v2 (John Martin/Greg Tumbush)
  CV32E40X/CV32E40S (Steve Richmond)

## Slide 4: RVFI/RVVI Update
Note: This work is very much in progress…forks presented here are not stable so YMMV
Work has started on the E40X to implement a working RVFI
  Halfdan Bechmann (design), Steve Richmond (verif) at SiLabs
  https://github.com/silabs-halfdan/cv32e40x/tree/rvfi_integration
  https://github.com/strichmo/core-v-verif/tree/strichmo/temp%2Frvfi_rvvi_initial_e40x
Testing against the Imperas model
Temporarily added make flag (USE_RVVI=0|1) to delineate
  Use old tracer/step-compare USE_RVVI=0
  Use new RVFI/RVVI step-compare USE_RVVI=1

## Slide 5: RVFI/RVVI Update
Working
  GPR checks
  PC checks
  Random simulations w/o stalls
  Some random simulations w/ stalls
    Priority on stall simulations
TBD
  Interrupt signaling
  Exception signaling
  Debug request (halt) signaling
  CSR checks

## Slide 6: Open-Source ISS Update
Robert Chu gave an introduction to Handcar and provided some introductory slides
  https://github.com/openhwgroup/core-v-docs/blob/master/verif/MeetingPresentations/Using%20Handcar%20Cosim%20APIs.pptx
Handcar provides a DPI layer to control Spike ISS
  Load ELF
  Step ISS
  Read registers
  Write registers

## Slide 7: OBI UVM Agent Update
Create a UVM Agent for OBI
  Replace mm_ram
  Support new signals
  Eventually support a memory model
https://github.com/openhwgroup/core-v-verif/issues/572
https://github.com/Datum-Technology-Corporation/core-v-verif/tree/datum-dpoulin_issue_572

## Slide 8: Verification Plan Restructuring
Moving Verification Plans from core-v-docs to core-v-verif
Goals
  Extract a common ISA-level Verification Plan
  Co-locate core-specific plans with cores
  Formally split formal and simulation plans
  Highlight templates to be used
Initial PR is merged as a hotfix
  https://github.com/openhwgroup/core-v-verif/pull/582

## Slide 9: Verification Plan Restructuring
Common plan collateral
core-v-verif/docs/VerifPlans
Templates for simulation and formal
ISA plans
READMEs

## Slide 10: Verification Plan Restructuring
RV32 extensions populated from CV32E40P plan
Will add extensions as they are integrated onto Core-V cores
Will add coverage features in ISACOV (i.e. sequencing, hazards)

## Slide 11: Verification Plan Restructuring
Core-specific plans
  core-v-verif/<core>/docs/VerifPlans/Simulation
Markdown status here:
  core-v-verif/<core>/docs/VerifPlans/README.md

## Slide 12: Coverage Update
Initial ISACOV agent is merged into cv32e40x/dev
  Note: merge cycle is occurring now so should be on master, cv32e40p/dev hopefully by end of 5/6/21
Spike-based disassembler online
  Shared library checked in
  Make target added to rebuild the disassembler (see README.md)
    https://github.com/openhwgroup/core-v-verif/tree/cv32e40x/dev/lib/dpi_dasm
Very basic covergroups and data structures included

## Slide 13: Coverage Update – Next Steps
Disclaimer: We need to write update formal Vplans for these features
Fork with features
  https://github.com/strichmo/core-v-verif/tree/strichmo/temp/isacov_seq_preview
In the fork, use following make variable to enable ISACOV
  USER_RUN_FLAGS=+USE_ISACOV

## Slide 14: Coverage Update – Config Class
Philosophy
  Use IEEE1800 covergroup, coverpoint and bins language hooks to configure coverage model for an implementation
  Avoid refinement features
Configuration class offers knobs to enable extensions, features

## Slide 15: Coverage Update – Instruction Groups
Define “groups” of instructions to create “sequential” coverage of instructions
https://github.com/openhwgroup/core-v-verif/issues/575

## Slide 16: Coverage Update – Instruction Groups Sequences
Use the groups to define sequences of 2,3,4 instructions to ensure pipeline are exercised

## Slide 17: Coverage Update – Instruction Groups Hazards
Use register fields in the ISACOV instruction model to detect hazards in pipeline

## Slide 18: CSRs
Configuration class contains bitmask to make any CSR illegal
Agent configuration will remove CSRs based on config switches (e.g. mode_s_enabled)
  Cores can override and customize as/if needed

## Slide 19: Open Issues