## Slide 1: Verification TG – E* Core Status March 18, 2021
Steve Richmond steve.richmond@silabs.com

## Slide 2: Outline
Administration
CV32E40X/S Status
Completed Tasks
Active Tasks
Next Tasks
Parallel Development Repo Management
Open Issues

## Slide 3: Administration
This will be a monthly meeting on general E-core status and project coordination
  Since meetings are monthly (1st and 3rd Thursday) VTG may not meet every other Thursday – check Mattermost for announcements or openhwgroup.org Task Group calendar
Reminder that attendance will be taken at all meetings
  Attendance ensures voting eligibility per OpenHW bylaws
Active project engagement – please reach out to get involved
  CVA6 (Jerome Quevremont/Mike Thompson)
  Force ISG (Robert Chu)
  CV32E40P_v2 (John Martin/Greg Tumbush)
  CV32E40X/CV32E40S (Steve Richmond)

## Slide 4: CV32E40X/S Status
Current focus is on cv32e40x part1
  RV32IMCZicounti_Zicsr_Zifencei
  Physical Memory Attribution (PMA)
  Bus errors
  Multiple area enhancements, simplifications, etc
Awaiting Eclipse contribution approval on SiLabs cv32e40x initial PR
Will copy cv32e40p to cv32e40x when that occurs
  For this update all completed tasks are applied to cv32e40p
  Future updates will be made to a specific core and then merged over as needed

## Slide 5: Completed Tasks
EEMBC CoreMark benchmark
  https://github.com/openhwgroup/core-v-verif/issues/494
  makeuvmt test TEST=coremark USE_ISS=0
Updated riscv-dv hash
  https://github.com/openhwgroup/core-v-verif/issues/496
  Using Jan 13 hash, last “Verified” hash from Google riscv-dv

## Slide 6: Completed Tasks
Apply RUN_INDEX to all tests – all tests are now regressable
  https://github.com/openhwgroup/core-v-verif/issues/484
Enable CV_RESULTS to redirect simulation output results
  https://github.com/openhwgroup/core-v-verif/issues/485
Add configuration as a directory to all results
  https://github.com/openhwgroup/core-v-verif/issues/483

## Slide 7: Active Tasks
General
  Implement next-generation RV ISA
    https://github.com/openhwgroup/core-v-verif/issues/487
    https://github.com/openhwgroup/core-v-verif/issues/488
    Looking at decoder solutions for on-the-fly ISA model
  Implement RVVI/RVFI scoreboard
    https://github.com/openhwgroup/core-v-verif/issues/524
    Update: Have integrated Davide’s in-progress work on RVFI on cv32e40p and have quite a few tests passing PC/GPR checks (more details at next VTG)
  Implement EMBench benchmark
    https://github.com/openhwgroup/core-v-verif/issues/495
    Expect PR in next few days

## Slide 8: Next Tasks
Verify PMA
  Scope Vplan
  Implement tests
  Implement coverage
Verify bus errors
  Scope Vplan
  Implement tests
  Implement coverage

## Slide 9: Parallel Development Repo Management
When cv32e40x is created in core-v-verif, we will implement a GitFlow branching strategy
  https://github.com/openhwgroup/core-v-docs/blob/master/verif/Common/Presentations/20210311-Branches%20and%20CIs%20for%20core-v-verif.pptx
Contributors will work on a branch and PR to a branch
  cv32e40<n>/dev
master will remain stable with contributions from merges and hotfixes
CIs (more later) based on Git actions will be used to ensure functionality on all branches

## Slide 10: Parallel Development Repo Management

## Slide 11: Core-v-verif Branches – When to merge
Will ask project/core leads every Thursday if there is need for a merge
Types of changes that require timely merges:
  Common infrastructure in TB (lib/ mk/)
  Common scripts (bin/)
Schedule of merges
  No more than 1 month between merges
  TBD: Look into generating reports of “dry-run” merges nightly to help determine when to merge

## Slide 12: Core-v-verif Continuous Integration
With multiple cores and branches in development it becomes more critical to ensure all active branches are stable
Triggered CIs
  Via Github actions, any push on a defbranch ca
  Each core will have a ci_check regression YAML defined in its regress/
  Purpose: Ensure sanity and stability
Scheduled CIs
  Via Github actions, start large scale regressions on a nightly timer
  Purpose: Track test pass/fail progress, track coverage, provide data for convergence

## Slide 13: Triggered CIs
Branch | YAML | Name (Metrics) | Typical Action(s)
cv32e40x/dev | cv32e40x_ci_check.yaml | cv32e40x_ci_check_dev | User PR approval Release merge-back PR
cv32e40x/release | cv32e40x_rel_check.yaml | cv32e40x_ci_check_release | Release branch PR Release merge-back PR
cv32e40p/dev | cv32e40p_ci_check.yaml | cv32e40p_ci_check_dev | User PR approval Release merge-back PR
cv32e40p/release | cv32e40p_rel_check.yaml | cv32e40p_rel_check_release | Release branch PR Release merge-back PR
cv32e40s/dev | cv32e40s_ci_check.yaml | cv32e40s_ci_check_dev | User PR approval Release merge-back PR
cv32e40s/rel | cv32e40s_rel_check.yaml | cv32e40s_rel_check_release | Release branch PR Release merge-back PR
master | cv32e40x_rel_check.yaml cv32e40p_rel_check.yaml cv32e40s_rel_check.yaml | cv32e40x_rel_check_master cv32e40p_rel_check_master cv32e40s_rel_check_master | User hotfix PR approval Merges from release branch

## Slide 14: Scheduled CIs
Measure coverage on all
On /dev branches
Minimal set per core:
  cv32e40<n>_full_regression.yaml
  cv32e40<n>_benchmark.yaml
  cv32e40<n>_compliance.yaml
  Others added as coverage/testing needs apply
    e.g. adding regressions that target specific features of a core that need more targeted testing and coverage analysis

## Slide 15: Core-v-verif Continuous Integration
CIs should allow for good visibility
  OpenHW will enable Metrics account for OpenHW members to track results via core-v-verif
    Naming of regressions will enable easy identification and tracking trends
  General users: The Github Actions tab should enable a CI dashboard for any user to gain insight into pass/fail/results of
  More details at next VTG

## Slide 16: Open Issues