## Slide 1: Verification TG – E* Core Status April 15, 2021
Steve Richmond steve.richmond@silabs.com

## Slide 2: Outline
Administration
ISS
RVFI/RVVI Status
CV32E40X/S Status
Completed Tasks
Active Tasks
Next Tasks
Open Issues

## Slide 3: Administration
This will be a monthly meeting on general E-core status and project coordination
  Since meetings are monthly (1st and 3rd Thursday) VTG may not meet every other Thursday – check Mattermost for announcements or openhwgroup.org Task Group calendar
Reminder that attendance will be taken at all meetings
  Attendance ensures voting eligibility per OpenHW bylaws
Active project engagement – please reach out to get involved
  CVA6 (Jerome Quevremont/Mike Thompson)
  Force ISG (Robert Chu)
  CV32E40P_v2 (John Martin/Greg Tumbush)
  CV32E40X/CV32E40S (Steve Richmond)

## Slide 4: OVPSim Reference Model
Imperas has decided to end policy of making node-locked short-term licenses available to OpenHW members
This does not mean we are dropping Imperas support
OpenHW is member-driven so any contributors that license Imperas and continue to support the OVPSim reference model will be welcomed

## Slide 5: Reference Model - Mitigation
Imperas will provide a small set of licenses to the Metrics Cloud for maintaining CI work
USE_ISS=0 fixed in cv32e40x/dev
  Makes ISS inclusion run-time
  cv_regress supports –iss switch
  ci_check supports –iss switch
  Will be merged to cv32e40p/dev tomorrow

## Slide 6: Reference Model - Future
OpenHW is an open-source organization which needs a long-term open-source solution for a reference-model
Post-process trace-based checker models are insufficient
Spike – likely candidate
  Pros
    Used as a primary simulation model – new instructions implemented here first
    Open/available
    Host/client interface
  Cons/Risks
    No guaranteed internal APIs
    Lack of general documentation
    Need PoCs for interrupts/debug
    May not scale above single E cores

## Slide 7: RVFI/RVVI Status
License disruption affected ongoing branch development on CV32E40P
CV32E40X RVFI interface development has begun
Starting task to port RVFI/RVVI agents into cv32e40x/dev

## Slide 8: CV32E40X/S Status
cv32e40x/dev is live in core-v-verif
cv32e40x repo is live
GitHub Actions for CI are up and running

## Slide 9: Completed Tasks
Spike-based disassembler for coverage
  Undergoing code audit for Spike (Cal/Berkeley license)
  https://github.com/openhwgroup/core-v-verif/issues/487
EMBench benchmark ported to E40X
  https://github.com/openhwgroup/core-v-verif/issues/542
Initial vRefinement files are created, generated
  https://github.com/openhwgroup/core-v-verif/issues/559

## Slide 10: Active Tasks
General
  Implement next-generation RV ISA
    https://github.com/openhwgroup/core-v-verif/issues/487
    https://github.com/openhwgroup/core-v-verif/issues/488
    487 will close when license issue with Spike is resolved
  Implement RVVI/RVFI scoreboard
    https://github.com/openhwgroup/core-v-verif/issues/524
  Plan verification of bus errors on cv32e40x
    https://github.com/openhwgroup/core-v-verif/issues/560
  Plan verification of PMA on cv32e40x
    https://github.com/openhwgroup/core-v-verif/issues/561

## Slide 11: Open Issues