## Slide 1: Verification TG – E* Core Status June 17, 2021
Steve Richmond steve.richmond@silabs.com

## Slide 2: Outline
Administration
RVFI/RVVI Status
Completed Tasks
Active Tasks
Next Tasks
Open Issues

## Slide 3: Administration
This will be a monthly meeting on general E-core status and project coordination
  Since meetings are monthly (1st and 3rd Thursday) VTG may not meet every other Thursday – check Mattermost for announcements or openhwgroup.org Task Group calendar
Reminder that attendance will be taken at all meetings
  Attendance ensures voting eligibility per OpenHW bylaws
Active project engagement – please reach out to get involved
  CVA6 (Jerome Quevremont/Mike Thompson)
  Force ISG (Robert Chu)
  CV32E40P_v2 (John Martin/Greg Tumbush)
  CV32E40X/CV32E40S (Steve Richmond)

## Slide 4: General Updates
Reworked pipeline controller in CV32E40X is merged to master
Good progress on RVFI/RVVI
Good progress with Imperas ISS updates for E40X
Soon make ISACOV the default (and only) ISA coverage model
PMA/Bus error test development on-going
Vplan reviews starting up

## Slide 5: RVFI/RVVI Status
Goal: Migrate module-based Step-And-Compare into UVM testbench with standard RVFI RVVI interfaces to RTL and RM
Merged RVFI into legacy controller master
Halfdan Bechmann @ SILabs is porting that RVFI to new controller
  Tracer will not work in new controller and will not be ported
    Equivalent tracer functionality will be provided in RVFI
  RVFI/RVVI via UVM scoreboard will become default (and only) step and compare checker

## Slide 6: RVFI/RVVI Status
RVFI CSR checks are running
  One issue with Imperas ISS being debugged and fixed
    https://github.com/openhwgroup/core-v-verif/issues/680
  Some issues with RVFI being debugged and fixed (timing of CSR updates)
RVFI trap/interrupts are mostly working with some failures
  https://github.com/openhwgroup/core-v-verif/issues/668
Documentation of RVFI/RVVI Scoreboard for the verification strategy document is nearly complete

## Slide 7: Completed Tasks
RVFI/RVVI
  UVM step-and-compare with PC/GPR checks
    https://github.com/openhwgroup/core-v-verif/issues/611
Bus errors
  Corev-dv updates – Marton Teilgard @ SiLabs
  NMI handler update in PR:

## Slide 8: Active Tasks
RVFI/RVVI
  UVM step-and-compare with interrupt/debugreq integrated into RVVI
    https://github.com/openhwgroup/core-v-verif/issues/612
  Document RVFI/RVVI and UVM-based step-and-compare
    https://github.com/openhwgroup/core-v-verif/issues/614
  UVM-based step-and-compare with CSRs
    https://github.com/openhwgroup/core-v-verif/issues/613
Integrate OBI UVM Memory model
  https://github.com/openhwgroup/core-v-verif/issues/681

## Slide 9: Active Tasks
PMA
  Directed test development – Robin Pedersen
  corev-dv updates – Henrik Fegran

## Slide 10: Next Tasks
Bus errors
  Add directed tests
  Add random tests

## Slide 11: Next Tasks
vPlan updates
  Interrupts
    https://github.com/openhwgroup/core-v-verif/issues/679
  Debug
    https://github.com/openhwgroup/core-v-verif/issues/678
  Performance Counters
  ISA -> ISACOV
    A extension
    B extension (1.0 draft)
    Zce extensions (~2 months)

## Slide 12: Open Issues?