## Slide 1: Verification Task Group (VTG) Status Meeting
Simon Davidmann – chair, simond@imperas.com
Jean-Roch Coulon – vice-chair, jean-roch.coulon@thalesgroup.com
Mike Thompson – Director of Engineering, VTG, mike@openhwgroup.org
[2023-Jan-16]

## Slide 2: Housekeeping
Please put your affiliation next to your name in Zoom id
Meetings are open to OpenHW members and non-members
  (only members can vote)
Meetings will [try to] start and finish on time
Slides / Notes / Minutes will be placed in VTG GitHub repo
  (https://github.com/openhwgroup/programs/tree/master/TGs/verification-task-group/meetings)

## Slide 3: Agenda
Introduction – discussion on 2023 VTG Focus
Core verification projects status
core-v-verif project status
Advanced RISC-V Verification Methodology (ARVM) projects status
Other projects

## Slide 4: 2023 – Focus - Mission
"OpenHW provides an infrastructure for hosting high quality open-source HW developments in line with industry best practices.“
Or in other words: “open source RISC-V cores and components with industrial quality“
We need to remain true to this goal
The focus of the Verification Task Group is to enable the OpenHW cores to achieve this goal – industrial quality
If we don’t stay focused in VTG it is highly likely OpenHW will fail to provide anything useful to the RISC-V industry / ecosystem
  We don’t want it to be just a dumping ground of un-used open source projects

## Slide 5: 2023 – Focus – TRL5 Cores
Core status:
RTL frozen
  CV32E40Pv1 (TRL5 achieved Dec. 2020)
Close to freeze
  CV32E40S (TRL5 target 2023 Q1/Q2)
Three others further out
  CV32E40Pv2 (TRL5 target 2023-06)
  CV32E20 (TRL5 target 2023-Q2)
  CV32E40X (TRL5 target 2023 Q4)
OpenHW should have 5 industrial quality cores frozen to TRL5 by end of 2023
Our VTG challenge should be to focus on those 4 new cores that are currently being verified
  that is tooling, methods, plans - to get them to meet the "open source RISC-V cores with industrial quality" goal
I don't include CVA6 in this list as:
  The CVA6 Kick-Off meeting is late Jan 2023 @ Thales
  It is not clear yet what the core/cores actually is/are there to be verified – there is no specification or project agreed
  There is no agreed verification approach on how an application level core (such as CVA6) can achieve TRL5
    it is just an ambition…
  The CVA6 verification project is still in planning stage

## Slide 6: 2023 – Verification Challenges for the cores
Verification is the biggest challenge in SoC design
  RISC-V means far more cost than just adopting an Arm core...
We need to focus in OpenHW’s VTG on best-in-class solutions to make it easier for these new cores with plans for TRL5
  We are a collaborative group working on verification
  We need to focus our time, thoughts, and resources on improving verification
We need to focus on the cores developed in OpenHW that can achieve TRL5
Yes there will be other cores in OpenHW (e.g. CV32E41P) that target e.g. TRL3 and do not have a plan to achieve TRL5 – that is fine – we should not spend OpenHW verification resources on them

## Slide 7: 2023 – use resources efficiently
Should we be using existing solutions or be reinventing them e.g. as open source…
If tools and techniques exist in the world - we should explore and adopt them
If they don’t exist, then we should encourage other people to fund their development
For example - should we spend our time developing a SystemVerilog simulator in OpenHW?
  of course not... there are 3-5 fully supported solutions that are used to get RTL to industrial quality design
OpenHW is: "open source RISC-V cores with industrial quality“
OpenHW is not an open source EDA tools group
  This is why Imperas is a member & contributor to Chips Alliance - where open source EDA tools are developed - that is their charter
If you want to develop alternative open source EDA tools
  then this is not the place – it is not OpenHW charter

## Slide 8: Agenda
Introduction – discussion on 2023 VTG Focus
Core verification projects status
core-v-verif testbench project status
Advanced RISC-V Verification Methodology (ARVM) projects status
Other projects

## Slide 9: Active CORE-V cores projects’ verification status
CV32E40X, CV32E40S (Robin Pedersen, SiLabs)
CV32E40Pv2 (Xavier Aubert, Dolphin)
CV32E20 (Lee Hoff, Intrinsix)
CV32A6 v0.1.0 milestone (Jean-Roch Coulon, Thales)
CORE-V MCU UVM (David Poulin, Datum) (no report)
CORE-V-COPRO-UVM (not yet provided status reporting)
Note these are short updates on status
  for discussion on subject matter – join the next sub-projects’ meeting

## Slide 10: Intro. to Advanced RISC-V Verification Methodology (ARVM) projects (Simon Davidmann)
ARVM-Promotion (new report)
ARVM-SocIntegration
ARVM-Standards
ARVM-TestbenchQuality
ARVM-FunctionalCoverage
Note these are short updates on status, for discussion on subject matter – join the next sub-projects’ meeting

## Slide 11: CORE-V-VERIF Proposal for Change (Mike Thompson)

## Slide 12
Come join the discussion
  Contact Mike to help drive core-v-verif testbench
  Contact Simon to get involved with ARVM projects
Send me emails / comments / suggestions on VTG meetings
  Where to put our efforts
  Positive or negative comments please – so we can improve
  And also agenda items in good time…
Next VTG monthly meeting: 20th Feb 2023
Where OpenHW VTG information is…
  https://github.com/openhwgroup/programs/tree/master/TGs/verification-task-group
Wrap up

## Slide 13
Thank you