## Slide 1: Verification Task Group (VTG) Status Meeting
Simon Davidmann – chair, simond@imperas.com
Jean-Roch Coulon – vice-chair, jean-roch.coulon@thalesgroup.com
Mike Thompson – Director of Engineering, VTG, mike@openhwgroup.org
[2022-Nov-21]

## Slide 2: CORE-V-VERIF Project Status
Transition to ImperasDV is on-going:
  CV32E40X and E40S “done”.
  CV32E40P team has had “Integrator’s Training”
  CV32E20 team will go “straight” to ImperasDV.
Minor (?) confusion about RVFI vs. RVVI:
  Symbiotic RVFI : tracer used by E40P, E20 and CVA6
  CORE-V RVFI : tracer used by E40X and E40S
  RVVI : tracer defined by Imperas and donated to OpenHW Group.
Notes: Just a reminder... there is a VTG meeting on the calendar for this monday coming, 17th Oct. plan is to a) review core-v core verification projects, b) review core-v-verif testbench sub-projects, and c) review the first of the new Advanced RISC-V Verification Methodologies (ARVM) sub-projects - so please attend.

## Slide 3: CORE-V-VERIF Status against Strategic Goals
Automated linting for coding guidelines (Verissimo):
  Nothing new to report.
Creation of an open-source formal verification testbench for at least one CORE-V core:
  CV32E40X/S formal testbench identifed for initial release of this.
Make ISACOV standalone VIP:
  Need to discuss impact of ARVM Functional Coverage
Improved processes for DVplans:
  On-going work on VPTOOL
Notes: Just a reminder... there is a VTG meeting on the calendar for this monday coming, 17th Oct. plan is to a) review core-v core verification projects, b) review core-v-verif testbench sub-projects, and c) review the first of the new Advanced RISC-V Verification Methodologies (ARVM) sub-projects - so please attend.

## Slide 4
Thank you